***Century – Spice Road***

***Digital Version   
(Work Schedule)***

*Kian R. Satvati*

*Last review: 2019.07.12*

# Week 1

(Tir 22 – Tir 28)

* Building basic Scenes
* Making menu System

# Week 2

(Tir 29 – Mordad 4)

* Continue Building Scenes
* Assets managing

# Week 3

(Mordad 5 – Mordad 11)

* Trading cards mechanisms
* Scoring

# Week 4

(Mordad 12 – Mordad 18)

* //Break

# Week 5

(Mordad 19 – Mordad 25)

* Turn mechanism
  + Time system
* Number of players adjustments
* Local Multiplayer

# Week 6

(Mordad 26 – Shahrivar 1)

* Network and multiplayer

# Week 7

(Shahrivar 2 – Shahrivar 8)

* Network and multiplayer
* Polishing UI

# Week 8

(Shahrivar 9 – Shahrivar 15)

* Network and multiplayer

# Week 9

(Shahrivar 16 – Shahrivar 22)

* AI

# Week 10

(Shahrivar 23 – Shahrivar 29)

* AI